## Slide 1
PROJECT KICKOFF
Conversational
Clustering
An iterative AI system that clusters text through dialogue with an oracle — no ground truth, just understanding.
Group of 5 · Davide Sarti · Thomas Ottonello · Matteo Pareto · Nilo Netti · Arianna Schiavi
May 2026

## Slide 2
Five vertical layers, five owners
STEP 1 OF 10
Each person owns one independent vertical layer. Integration happens through shared JSON schemas. Rule of thumb: nobody touches another's code — conflicts are resolved by changing the shared schemas, not the code.
P1
Davide
Infrastructure & DB
FastAPI app, SQLAlchemy models, Alembic migrations, CRUD layer, shared Pydantic schemas.
P2
Thomas
Data & Embeddings
Dataset ingestion, sentence-transformers, k-means & HDBSCAN, LLM-generated cluster names.
P3
Matteo
Core Engine (f_*)
f_output, f_uncertainty, f_next_state, f_next_best_step, f_eval — the heart of the system.
P4
Nilo
LLM & Prompting
Claude API wrapper, prompt design, contradiction tracking, conversational state management.
P5
Arianna
Evaluation & CLI
CLI interface, LLM-as-oracle simulation, metrics, experiment documentation.
Conversational Clustering · Kickoff · May 2026
1 / 10

## Slide 3
Architecture & data model
STEP 2 OF 10
The schema is small but expressive: sessions own clusters and turns, data points are softly assigned to clusters over time. Every turn is logged for replay.
sessions
id (PK)
dataset_name
status
clusters
id (PK)
session_id (FK)
name, description
turns
session_id (PK,FK)
turn_number (PK)
oracle_input · system_output
data_points
id (PK)
dataset_name
data · embedding
soft_assignments
data_point_id (PK,FK)
cluster_id (PK,FK)
turn_number · probability
1 : N
1 : N
1 : N
1 : N
Why this shape
Soft assignments per turn keep the full history.
Turns are the source of truth for replay.
Clusters can be dissolved without losing data.
Conversational Clustering · Kickoff · May 2026
2 / 10

## Slide 4
Tech stack & dataset choice
STEP 10 OF 10
Stack
Backend API
FastAPI + Uvicorn
ORM & migrations
SQLAlchemy 2.x + Alembic
Database
PostgreSQL (prod) / SQLite (dev)
Validation
Pydantic v2
Embeddings
sentence-transformers (all-MiniLM-L6-v2)
Clustering
scikit-learn (k-means), HDBSCAN
LLM
To define
Frontend
Python CLI — React optional later
Testing
pytest + httpx
DATASET
Amazon Reviews
Subset · 1,500 records
Plausible-but-not-obvious clusters — the conversation actually matters
Universal domain: anyone in the group can judge whether a clustering makes sense
Ground truth exists (stars, category) but isn't the only sensible split
Mature, well documented, trivial to download via Kaggle
1,500 records: meaningful clusters, fast embedding times in dev
1,200 train · 300 frozen for final eval (never touched)
Conversational Clustering · Kickoff · May 2026
10 / 10

## Slide 5
Embedding strategy
STEP 3 OF 10
Starting question: is it too expensive to re-embed every time the oracle asks for a different clustering? No — we embed once, store, and never recompute.
THE INSIGHT
Embed once.
Cluster many times.
~20s
to embed 1,200 records
1×
computed, stored on DB
0
GPUs required
Why once is enough
Embeddings represent the text, not the clustering. When the oracle gives feedback the system doesn't recompute anything: it re-reads the same vectors from the DB and applies a new grouping logic on top of them.
THE PROBLEM
Plain text embeddings don't capture structured metadata like the 1–5 star rating. Two 1-star reviews on different topics end up far apart in semantic space, even when the oracle wants to group them together.
Options considered
✗
Text embedding only
Simple, but rating-driven clustering doesn't work.
✓
Text embedding + on-the-fly metadata weighting
Chosen — pure 384-dim embedding stored once; metadata joined at query time with tunable weight.
△
Separate spaces per clustering view
Cleaner, but too complex for the MVP.
CHOSEN SOLUTION
text vector
384 dim
weighted metadata
quantitative features
Metadata stored as separate DB columns; joined at clustering time via np.concatenate([embedding, [rating_norm * weight]]).
NEXT (P2) generate embeddings (384 dim, text only) → store on DB → run k-means with configurable rating_weight.
Conversational Clustering · Kickoff · May 2026
3 / 10

## Slide 6
Sprint 1 · P1 — Backend & Data Modeling
STEP 5 OF 10
FastAPI skeleton wired to the database, with Pydantic schemas and SQLAlchemy models as the contract for the rest of the team.
P1 · INFRASTRUCTURE & DB
Davide Sarti
Backend · Schemas · Models
What I built
Backend — backend/main.py: FastAPI skeleton with GET and POST endpoints to manage sessions. The POST creates a new UUID, sets a default model and status, and persists to the database.
Schemas — src/schemas.py: Pydantic models for request/response validation. Early version — will evolve as the team's needs become clearer.
Models — src/models.py: SQLAlchemy ORM definitions for the database tables.
CHALLENGES
FastAPI was new — combined with limited backend experience, the start was slow. SQLAlchemy was intuitive once picked up; the harder part was agreeing on the data model with the team. Pydantic was straightforward but the schemas will evolve as the data flow settles.
NEXT SPRINT
Save and retrieve real sessions from the DB in backend/main.py. Add endpoints to upload and process the dataset. Begin integration with the LLM layer (P4) to generate session-aware responses.
Conversational Clustering · Kickoff · May 2026
5 / 10

## Slide 7
Sprint 1 · P2 — Data Pipeline & Embeddings
STEP 6 OF 10
The data foundation for the whole project: 1,500 cleaned Amazon reviews with deterministic 384-dim embeddings, verified end-to-end. Full breakdown on slide 6.
P2 · DATA & EMBEDDINGS
Thomas Ottonello
DB · Cleaning · Embeddings · Verification
What I built
DB alignment — aligned the legacy SQLite schema with current SQLAlchemy models. The data_points table was missing the embedding column — fixed via manual migration.
Seed script — seed_data.py: idempotent loader, skips if data exists, --force to wipe and reload. Result: 1,500 records (1,200 train / 300 eval).
Text cleaning — src/text_cleaning.py: NFC normalization, CSV quote artifacts, repeated-char collapse, whitespace. Based on a data quality analysis of both CSVs.
Embedding generation — generate_embeddings.py: 384-dim vectors via all-MiniLM-L6-v2. Incremental: only processes rows where embedding IS NULL.
Verification — verify.py: DB integrity (counts, missing embeddings) and embedding correctness (dim, L2 norm, cosine sim between stored and regenerated).
CHALLENGES
First time working with SQLAlchemy and SQLite at this level — understanding the mismatch between ORM models and the actual DB schema took time. Deciding what to embed (title only, text only, or both) required a data quality analysis: we settled on title + text. Picking the embedding model was easy once API-based options were ruled out: no cost, no key, fast enough for 1,500 records.
NEXT SPRINT
Integrate clean_text() and the embedding pipeline with P1 endpoints and the P3 engine. Evaluate whether 384-dim is enough or a larger model is worth the tradeoff. Consider adding a dataset_split field on DataPoint to avoid relying on dataset_name string matching.
Conversational Clustering · Kickoff · May 2026
6 / 10

## Slide 8
Sprint 1 · P3 — Core Engine
STEP 7 OF 10
A typed engine skeleton so every other layer can integrate today, plus the project-level documentation that satisfies the agentic grading rubric.
P3 · CORE ENGINE (f_*)
Matteo Pareto
Engine skeleton · Docs · AGENTS.md
What I built
Engine skeleton — src/engine/ with one file per core function: f_output, f_next_state, f_next_best_step, f_uncertainty, f_eval. Correct typed signatures returning stubs so the team can integrate against them without waiting.
Project README — setup, project structure, environment variables, key development rules.
AGENTS.md — the Planner/Executor pattern documented with a function map and an architecture diagram of the data flow between all f_* functions. Covers mandatory grading component #4.
CHALLENGES
Had to understand how the parts connect before locking the function signatures — specifically the types coming from schemas.py (P1) and harness.py (P4). The Python env setup also took time: SSL errors on pip install, solved by using the CPU-only PyTorch index to avoid unnecessary NVIDIA packages.
NEXT SPRINT
Implement real logic for f_next_state once prompts/f_next_state.txt is ready from P4. Implement f_uncertainty once P2 has populated the SoftAssignment table with the initial k-means clustering.
Conversational Clustering · Kickoff · May 2026
7 / 10

## Slide 9
Sprint 1 · P4 — LLM & Prompting
STEP 8 OF 10
Single chokepoint for every Claude call. No other module imports anthropic — everything flows through src/harness.py.
P4 · LLM & PROMPTING
Nilo Netti
Harness · Prompts · Resilience · Cost control
What I built
Harness — src/harness.py: sync, async, and batch calls to Claude (there is also an equivalent version for ChatGPT); HARNESS_DRY_RUN mode for testing without API spend.
Versioned prompts — prompts/f_output.txt plus load_prompt / hash_prompt / render_prompt. SHA-256 hash logged on every run. Template rendering.
Resilience — exponential backoff with jitter on transient errors (429, 5xx, RateLimitError). 4xx permanent errors not retried.
Cost & state — token counting via count_tokens() (zero cost), pricing hardcoded, and a ConversationContext with windowing and a contradiction-tracking stub.
CHALLENGES
The architectural call that paid off: harness never parses JSON from the model response — it returns the raw Message. Parsing lives in P3 so malformed-JSON errors surface in the right layer. Required clear interface agreements with P3 and P5 before writing any code.
NEXT SPRINT
Week 2: write prompts/f_next_state.txt, hydrate ConversationContext from DB (needs crud.get_session_turns from P1), test on real turns with a live API call.
Conversational Clustering · Kickoff · May 2026
8 / 10

## Slide 10
Sprint 1 · P5 — Evaluation & CLI
STEP 9 OF 10
P5's sprint starts next: the consumer of everything we built so far. CLI as the human-facing interface, LLM-as-oracle for automated runs, and the logging that makes results reproducible.
P5 · EVALUATION & CLI
Arianna Schiavi
STARTS SPRINT 2
Scope for Sprint 2
CLI interface
Human-facing entry point. Start a session, view the current clustering, give feedback (global / cluster / point), step the conversation, inspect uncertainty.
LLM-as-oracle simulation
Automated oracle that plays the user role, driven by Claude. Lets us run hundreds of sessions without a human in the loop — the foundation for every quantitative result.
Metrics & logging
Structured JSONL logs of every turn, prompt hash, token usage, cost. log_llm_call() consumed by P4. Metrics: ARI/NMI vs ground truth, convergence speed, cognitive load.
DEPENDENCIES
What needs to be in place first
P1
session endpoints save & retrieve real sessions from the DB.
P2
embeddings + initial k-means clustering populated in soft_assignments.
P3
f_output and f_next_state returning real results, not stubs.
P4
harness logging interface — log_llm_call(session_id, prompt_name, hash, usage, cost) — to coordinate by end of Sprint 1.
Conversational Clustering · Kickoff · May 2026
9 / 10